## Slide 1: Concepts of Computing Technologies Risk Transference / Acceptance / Mitigation
Notes: Replace this with your course title and your name/contact details.

## Slide 2: Risk Mitigation Strategies
After identifying risks, a Risk Manager (or Project Manager) needs to determine what to do about the risks.
After the risk has been identified and evaluated, a risk mitigation planis developed to reduce the impact of an unexpected event. The project team mitigates risks in the following ways:
  Risk avoidance
  Risk sharing
  Risk reduction
  Risk transfer
If none of these techniques are practical to mitigate risk, then risk acceptance occurs.

## Slide 3: Risk Avoidance
Involves developing an alternative strategy that has a higher probability of success but usually at a higher cost associated with accomplishing a project task.
A common risk avoidance technique is to use proven and existing technologies rather than adopt new techniques, even though the new techniques may show promise of better performance or lower costs.
A project team may choose a vendor with a proven track record over a new vendor that is providing significant price incentives to avoid the risk of working with a new vendor.
The project team that requires drug testing for team members is practicing risk avoidance by avoiding damage done by someone under the influence of drugs.
Risk Avoidance
Risk Sharing
Risk Reduction
Risk Transfer

## Slide 4: Risk Sharing
Partnering with others to share responsibility for the risk activities.
Many organizations that work on international projects will reduce political, legal, labor, and others risk types associated with international projects by developing a joint venture with a company located in that country.
Partnering with another company to share the risk associated with a portion of the project is advantageous when the other company has expertise and experience the project team does not have.
If the risk event does occur, then the partnering company absorbs some or all of the negative impact of the event.
The company will also derive some of the profit or benefit gained by a successful project.
Risk Avoidance
Risk Sharing
Risk Reduction
Risk Transfer

## Slide 5: Risk Reduction
An investment of funds to reduce the risk on a project.
On international projects, companies will often purchase the guarantee of a currency rate to reduce the risk associated with fluctuations in the currency exchange rate.
A project manager may hire an expert to review the technical plans or the cost estimate on a project to increase the confidence in that plan and reduce the project risk.
Assigning highly skilled project personnel to manage the high-risk activities is another risk reduction method.
Experts managing a high-risk activity can often predict problems and find solutions that prevent the activities from having a negative impact on the project.
Some companies reduce risk by forbidding key executives or technology experts to ride on the same airplane.
Risk Avoidance
Risk Sharing
Risk Reduction
Risk Transfer

## Slide 6: Risk Transfer
A risk reduction method that shifts the risk from the project to another party.
The purchase of insurance on certain items is a risk transfer method. The risk is transferred from the project to the insurance company.
A construction project in the Caribbean may purchase hurricane insurance that would cover the cost of a hurricane damaging the construction site.
The purchase of insurance is usually in areas outside the control of the project team.
Risk Avoidance
Risk Sharing
Risk Reduction
Risk Transfer

## Slide 7: Contingency Plans
The project risk plan balances the investment of the mitigation against the benefit for the project.
The project team often develops contingency plans.
The risk of a truck drivers’ strike may be mitigated with a contingency plan that uses a train to transport the needed equipment for the project.
Contingency funds are funds set aside by the project team to address unforeseen events that cause the project costs to increase. Projects with a high-risk profile will typically have a large contingency budget.
Contingency Plan
an alternative method for accomplishing a project goal when a risk event has been identified that may frustrate the accomplishment of that goal
Key Term

## Slide 8: References
Wheeler, Evan. Security Risk Management: Building an Information Security Risk Management Program from the Ground Up. Elsevier Science.