## Slide 1
Professional Scrum Master – AI Essentials
PSM-AI Essentials
A Professional Scrum training course created by Ken Schwaber and Scrum.org
V1.11 © 2026 Scrum.org. All Rights Reserved.

## Slide 2
Professional Scrum Master – AI Essentials
Purpose
To empower Scrum Masters so they understand how to use AI to improve their team's effectiveness and become a more effective Scrum Master.
Discover what a Scrum Master can do to support Scrum Teams and organizations' AI adoption to become more effective.
The focus of this training is on building foundational skills and awareness.
Audience
For Scrum Masters and other practitioners who seek to integrate AI into their profession.

## Slide 3
Class Project – Meet Rose
Rose is a seasoned Scrum Master in a large organization. AI is also quickly reshaping the way her company works. She pushes for real change within her team and throughout the organization.
To help her with those changes, she records all the meetings. She uses these transcripts for whatever challenge she has or will face in the future.
Discussion questions:
• What concerns you about this situation?
• What agreements should be in place before AI is used with people's meeting data?

## Slide 4
AI Essentials
AI Essentials

## Slide 5
AI Hierarchy
Artificial Intelligence
A broad range of capabilities, from automated programming to speech recognition.
Machine Learning
systems that learn patterns from data to make predictions, classifications, or decisions without being explicitly programmed for every case
Neural Networks
A subset of machine learning: systems that learn using connected layers of neurons.
Deep Learning
Many layers of neural networks that use backpropagation to adjust weights so the whole system improves at its given tasks.
Most Modern Generative AI
Deep Learning
Neural Networks
Machine Learning
Artificial Intelligence

## Slide 6
AI Main Categories
1950s–Present  ANI: Artificial Narrow Intelligence
AI designed to perform specific tasks, such as speech recognition, recommendation, autonomous driving, or defect detection.
2022–Present  Generative AI Goes Mainstream
AI that generates new content such as text, images, audio, video, and code.
Examples: ChatGPT, Claude, Gemini, Grok, Copilot.
20??  AGI: Artificial General Intelligence A hypothetical AI with broad, human-level intellectual capabilities across many different tasks and domains.

## Slide 7
Historical Context for the Evolution of AI
1950 – Alan Turing explores whether machines can exhibit intelligent behavior
  Introduced the idea through a game involving a man, a woman, and an interrogator, and then asked what happens if a machine takes one participant’s place.
  The Imitation Game (Turing Test)
1956 – The term Artificial Intelligence is introduced
  At the Dartmouth Summer Research Project on Artificial Intelligence.
1958 – Frank Rosenblatt develops the perceptron, an early trainable artificial neural network.
1969 – Shakey the Robot was first mobile robot to combine perception, planning, and autonomous navigation.
1970s/1980s – Expert systems become a major AI approach
1986 – Backpropagation renews interest in neural networks
1997 – Deep Blue beats Garry Kasparov in chess
2011 – IBM Watson wins Jeopardy!
2014 – Tesla Autopilot release
2016 – AlphaGo defeats Lee Sedol deep learning and reinforcement learning to defeat one of the world’s best Go players (much harder for AI than chess; vast search space)
2017 – Rise of deepfakes
2019 – OpenAI Five wins Dota 2; AI agents use reinforcement learning and self-play to defeat the world champion Dota 2 team (complex real-time multi-agent collaboration)
2022 – ChatGPT launch
Shakey
Deep Blue
AlphaGo
Watson on Jeopardy

## Slide 8
How Does Generative AI Work?
The model is shaped by its algorithm and data; fine-tuning can further adapt it.
User Provides input (text, voice, images)
Application Adds instructions, context, safety, integrations
Model Processes prompt and generates output
prompt
system prompt + instructions
output
AI response
Fine Tuning
algorithm
data

## Slide 9
You & AI
You & AI

## Slide 10
Class Project – The Scrum Master
She leads with clarity, heart and a drive to improve. Rose is sharp, curious and ready to make things happen.
Now imagine what happens when Rose starts working more with AI. Not to replace her instincts, but to boost them.
The output of AI is not always in line with her expectations.

## Slide 11
Exercise – Output Differences
Use the following prompt:
Explain why the sky is blue in 3 short bullet points. Use simple language for a 10-year-old. End with one fun fact.
Discuss the output with a partner:
• What is different in the output?
• How is that possible since you used exactly the same prompt?

## Slide 12
Same Prompt Can Produce Different Outputs
This is not a bug; it’s a fundamental property of how modern Generative AI works.
Language Models are probabilistic.
Sampling introduces controlled randomness.
Temperature controls variability.
Context is rarely identical.
A fully deterministic model would repeat itself constantly, sound robotic, struggle with nuance, and provide less adaptive responses.

## Slide 13
History and Training
Interacting with a model like ChatGPT does not automatically retrain the model in real time. Instead, your interactions can be used to fine-tune future models or adapt responses within a session using short-term memory (context).
During the Conversation (short-term context use): The model uses the chat history (context window) to understand your preferences within that session. It can seem like it learns your style or preferences, but this is not learning, just pattern-following within context. Once the session ends or context exceeds the limit, that memory is gone (unless you're using tools like Custom Instructions or memory features in ChatGPT Plus).
OpenAI may use anonymized user interactions to improve future versions of the model, but this: Happens offline, Requires explicit opt-in in tools like ChatGPT.
It's like talking to a waiter who remembers your preferences during your meal but forgets everything once you leave the restaurant, unless you filled out a survey that helps improve the menu next season.

## Slide 14
Prompt Engineering Techniques
Top 5 Prompt Engineering Techniques
Zero-shot Prompting: Ask the model to perform a task with no examples, relies on model's general understanding.
Few-shot Prompting: Provide a few examples to show the model how to respond, improves accuracy on nuanced tasks.
Chain-of-Thought (CoT): Instruct the model to reason step-by-step before answering, improves logic-heavy tasks like math or analysis.
Role-based Prompting: Set a clear persona or role (e.g., You are a security analyst…), guides tone, domain, and output structure.
Retrieval-Augmented Generation (RAG): Combines prompt with real-time, external knowledge, fetches relevant context before generation. Great for enterprise or knowledge-heavy use cases.
These are foundational strategies for consistent, accurate, and controllable outputs.

## Slide 15
Writing Effective Prompts: CRAFTS!
Context | Give me a summary. | Summarize this conversation between a Scrum Master and a Product Owner about upcoming Sprint priorities.
Reason | Rewrite this. | Rewrite this email to make it more persuasive for a group of skeptical stakeholders.
Audience | Explain Scrum. | Explain Scrum to a group of senior leaders with no technical background.
Format | Give suggestions. | Give 5 concrete bullet point suggestions I can use in a Sprint Retrospective.
Topic scope | Tell me about AI in Scrum. | Describe 3 use cases where a Scrum Master can use generative AI to support backlog refinement.
Source | Improve this text. | Improve this paragraph from a Sprint Review summary. Use scrum.org as source.

## Slide 16
• Pick one of the scenarios.
• Create a prompt using CRAFTS!
(more scenarios on next slide)
Product Backlog Refinement "REFINEMENT IN NAME ONLY" You are the Scrum Master of a Scrum Team. The Scrum Team has been conducting Product Backlog Refinement sessions every week. The meetings are well attended, and the Product Owner consistently brings new Product Backlog Items to discuss. However, Developers have started to raise concerns: Many items lack clear value or context. Acceptance criteria are vague. The team often leaves Refinement unsure what to build or how to size the work. When you raise this with the Product Owner, they respond: "We're talking about the items, so we are refining." What do you do next?
Cross-Team Collaboration "SHARED GOALS, SILOED WORK" You are the Scrum Master of a Scrum Team that is part of a larger department with four other Scrum Teams. All teams are contributing to the same product, but the work is split along component lines. Recently, your team has experienced repeated delays due to dependencies on other teams. These dependencies are often not identified until late in the Sprint. Attempts to coordinate have resulted in long, unfocused meetings. No team wants to be seen as "slowing others down." How do you help your team and the broader department collaborate more effectively?
Stakeholder Management
"TOO MANY VOICES"
You are the Scrum Master of a Scrum Team working on a new internal tool. The Product Owner has done an excellent job building relationships with stakeholders across departments. However, this has led to a surge in input.
Now, multiple department heads are sending feature ideas directly to Developers via chat or by approaching them at their desks. Some also attend Sprint Reviews and challenge the Product Owner's Product Backlog ordering decisions.
Developers are becoming distracted. The Product Owner feels their accountability is being undermined. Stakeholders say they *just want to help.
How would you handle this situation?
Practice with CRAFTS! – Scenarios (1 of 2)

## Slide 17
• As a group, pick one of the scenarios.
• Create a prompt using CRAFTS!
Struggling Team Dynamics "THE TEAM THAT ISN'T" You are the Scrum Master of a Scrum Team that has been working together for five months. Delivery is stable and work is getting done, but something feels off. There is very little collaboration. Developers work individually on isolated items. Pairing rarely happens. During Daily Scrums, updates are directed at the board rather than to one another. Retrospectives are superficial and rushed. In a recent one-on-one conversation, one team member confided, "It feels like we're coworkers, not a team." What steps would you take to improve the team's dynamics?
Definition of Done "DONE, BUT NOT REALLY" You are the Scrum Master of a Scrum Team that has a documented Definition of Done, but items are regularly marked "Done" without automated tests passing, without documentation updated, and sometimes without a peer review. Developers say the Definition of Done "isn't realistic" given sprint timelines, and the Product Owner hasn't pushed back because delivery still looks fast on paper. Technical debt is quietly accumulating, and a recent production incident traced back to an item that was called "Done" two Sprints ago. What steps would you take to address this?
Sprint Planning & Forecasting
"OVERCOMMITTED, AGAIN"
You are the Scrum Master of a Scrum Team that has missed its Sprint Goal for the past three Sprints.
Each time, the Developers say they were confident going into Planning, but new information, unclear requirements, or unplanned work surfaced mid-Sprint.
The Product Owner is frustrated and has started asking for velocity numbers before Planning even begins, treating them as a commitment rather than a forecast.
Developers have started padding estimates defensively, and Sprint Planning has become tense and political rather than collaborative.
How do you address this pattern?
Scrum Master Authority & Impediments "RAISED AND IGNORED" You are the Scrum Master of a Scrum Team. For the past month, Developers have flagged the same impediment during the Daily Scrum: a shared testing environment is frequently unavailable, blocking their ability to verify work before calling it Done. You've escalated this to the infrastructure team's manager twice, but nothing has changed, and it isn't clear whose budget or priority list should own the fix. Developers have started quietly working around the Definition of Done to keep moving, and morale is dipping as the same blocker resurfaces sprint after sprint. How do you handle this as Scrum Master?
Practice with CRAFTS! – Scenarios (2 of 2)

## Slide 18
CRAFTS Prompt Example
1. Answer me as the Scrum Master.
2. I want to persuade the developers.
3. I want an answer for a developer.
4. Give me 3 suggestions I can use when talking with developers.
5. Provide 3 specific use cases for the developers.
6. Use Scrum.org as the source.

## Slide 19
Class Project – Bias: Trapped in the Comfort Zone?
Rose uses AI to prepare for workshops. She asks for techniques, exercises, and common team dynamics. After a while, she notices the suggestions feel very aligned with her own thinking. Smooth, but safe. She wonders: Is the AI helping her grow, or just reinforcing her blind spots?
Discussion prompts:
• What if AI just reflects what we already believe?
• How do we stay open to other perspectives when the tool is tuned to our own?

## Slide 20
Six Thinking Hats by Edward de Bono
Source shown on slide: http://debonogroup.com/services/core-programs/six-thinking-hats/
White Hat known or needed information | Yellow Hat brightness and optimism | Black Hat risks, difficulties, problems
Red Hat feelings, hunches, and intuition | Green Hat creativity; possibilities, alternatives, and new ideas | Blue Hat manage the thinking process

## Slide 21
Exercise 7 – The SOUL in CRAFTS!
Create new prompt(s) using the prompt from the Practice with CRAFTS! exercise and add different types of souls to the prompt.
Explore the differences in the output.
Examples:
Answer as if you were wearing the [color] hat from the de Bono Thinking Hats.
Challenge me as The Mirror & Bias Spotter.
Think of three working methods for a team that shows little ownership and act like you're an experienced, world-class football coach.

## Slide 22
The Role-Conscious
Another Way of Looking at AI: New Colleague(s)
I act as a different perspective: the customer, CFO, visionary or outsider.
I introduce a limit or hard question so the team must focus on what really matters
I help you organize: group, cluster and theme your ideas or discussion points.
I help you design a small experiment to test one of your big challenges.
I act as the mirror. I reshape feedback, expose blind spots, track follow-up and hold the team accountable
I look at the team dynamics and suggest tweaks to improve the collaboration.
The Team Tuner
The Mirror & Bias Spotter
The Experimenter
The Structurist
The Constraint Challenger
As the customer, I’d ask: why should I continue paying for this feature?
You’ve got half the budget and one developer — what will you keep and what will you drop?
You listed 15 frustrations in your Retro. I grouped them into 3 themes: Ownership, Communication, Flow.
Your team doubts the new planning format? Let’s run a mini-experiment the next Sprint and measure the outcome.
In Sprint 4 you mentioned unclear roles. Now we’re in Sprint 8 — what’s changed?
Your Daily feels like a checklist. What if one person each day asked a short reflection question instead?

## Slide 23
Your Scrum Team & AI
Your Scrum Team & AI

## Slide 24
Class Project – Rose and the Scrum Team
Rose helps the Scrum Team grow in effectiveness and self-management. She steadily encourages the team to move forward with clarity and purpose.
Let's explore how AI can power up Rose's impact on her team.

## Slide 25
Class Project – Transparency & Accountability: The Invisible Hand
Rose notices that the Product Owner has been using an AI tool to order the Product Backlog. The tool considers value, risk, and customer data, and the priorities seem solid. But the Scrum Team has no insight into why certain items are at the top. It feels like decisions are being made behind a curtain.
Discussion question:
• How can a team take ownership when they don’t understand how the output of AI tools is generated?

## Slide 26
Class Project – Rose and the Scrum Team
Recently Rose has understood that the Scrum Team lacks a shared direction. Developers are unclear on the why, and even the Product Owner struggles to explain where things are headed.
One of the Developers has the idea to plan a workshop with the team and asks Rose for help. The workshop should be a moment to pause, reflect, and align as a team.

## Slide 27
Exercise 9 – Improving Facilitation Using AI
Your challenge:
One of the Developers and Rose decide to organize a workshop to reset the team’s focus and reconnect with the bigger picture.
Goal:
Help design a focused and engaging workshop that gives the Scrum Team clarity on product vision, purpose, and direction.
Use AI to:
• Design a workshop (timebox: 2 hours).
• Create an agenda for the workshop.
• Add facilitation formats/techniques.

## Slide 28
Exercise Take Away – Facilitation & AI
• Skilled facilitation helps create an environment in which people can explore different perspectives.
• Using AI effectively can help gather different facilitation ideas quickly.
• Unlock the wisdom of a team by applying different techniques.
• Using AI can strengthen your role as facilitator by suggesting actionable steps and gathering insights/patterns.

## Slide 29
Class Project – Rose and the Scrum Team
Rose and the Scrum Team just started a new Sprint.
Sprint Planning is a moment to bring clarity and focus:
• What do we want to achieve this Sprint?
• What work seems realistic and valuable?
• How do we approach it as a team?
However, Rose observed that the purpose of Sprint Planning is not always clear. The team focused only on the what and ignored the why and how.

## Slide 30
Exercise 10 – Improving Sprint Planning Using AI
Use AI:
• In groups, create a 1-minute teaching video about Sprint Planning.
• Focus on the why, what, and how.

## Slide 31
Exercise 10 – Tool Access
Tool | What it does | Why it matters
HeyGen | Creates AI-generated videos from text, images, or audio, including AI presenters/avatars, narration, captions, and translation. (HeyGen) | Lets a team turn information into polished video without cameras, actors, studios, or traditional video production. Useful for demos, training, announcements, stakeholder communication, and multilingual content.
Synthesia | Also creates presenter-led AI videos from scripts using AI avatars and generated voices, with support for many languages. It is especially positioned toward business and training content. (Synthesia) | Similar lesson to HeyGen: AI can dramatically reduce the effort required to produce professional communication and training materials.
Bolt.new | An AI application builder. You describe a website or application in natural language, and Bolt can generate the application code, let you modify it conversationally, and deploy it. (Bolt) | This is the most interesting one from a software-development perspective. It demonstrates that AI isn't merely helping you write about work; it can actually produce a working artifact. Product owners and Scrum teams can rapidly prototype an idea instead of waiting for someone to code the first version.
Miro | A collaborative visual workspace for brainstorming, diagrams, planning, retrospectives, workshops, etc. Miro now incorporates AI for things such as summarizing discussions, organizing ideas, generating documents/diagrams, and AI-assisted workflows. (Miro Help Center) | It demonstrates AI embedded in collaborative team work, rather than AI as a separate chatbot. AI can help synthesize a retrospective, organize sticky notes, identify themes, produce plans, and move a group from discussion toward action.

## Slide 32
Class Project – Rose and the Scrum Team
Midway through the Sprint, the team’s progress is slowing down as several Developers are impeded but not raising issues clearly. The team may be stuck because they appear unsure of the technical implementation. Daily Scrum updates have become vague, complaints about scope are increasing, and important signals are slipping through the cracks. The Sprint Goal is at risk.
Use AI to brainstorm about how the team may collaborate to still achieve the Sprint Goal this Sprint.

## Slide 33
Class Project – Rose and the Scrum Team
Rose serves the Product Owner in several ways.
After several chaotic Sprint Reviews, Rose noticed that the stakeholders were struggling with unclear priorities.
Rose and her Product Owner agreed that having a visual roadmap would help — something simple, high-level, and forward-looking to better align stakeholders on where the product is heading.

## Slide 34
Exercise 12 – Improving Sprint Review Using AI
Create a simple, high-level roadmap that can be used in the next Sprint Review.
Use AI to:
• Create a visual roadmap.
• Be able to answer the question: What’s next?

## Slide 35
Exercise Take Away – Product Ownership & AI
AI can help in various ways:
• Create engaging Product Visions and Product Goals.
• Present customer personas.
• Communicate with stakeholders.
• Draft and refine Product Backlog Items.
• Write acceptance criteria.
• Summarize stakeholder meetings or market research.
• Cluster feedback and generate insights.
• Support ordering of the Product Backlog.

## Slide 36
Class Project – Rose and the Scrum Team
The Scrum Team gathers for their Sprint Retrospective. They delivered a lot, and fast. AI helped generate test cases and polish documentation. It felt efficient, smooth… maybe too smooth.
Something is bothering Rose. The work was technically Done, all boxes checked. But was it truly reviewed? Was bias considered in the AI-generated data? Who took responsibility for final validation?

## Slide 37
Exercise 13 – Improving Sprint Retrospective Using AI
If AI is now part of how we work, how should it shape your team’s Definition of Done?
Use AI to:
• Evolve your Definition of Done to reflect the use of AI.
• Think about aspects that should be added to your Definition of Done.

## Slide 38
Exercise Take Away – Quality & AI
The Definition of Done creates transparency by providing everyone a shared understanding of what work was completed as part of the Increment.
If AI changes how you build, your Definition of Done needs to reflect it.
Include what’s invisible in your DoD: prompt quality, data sources, bias checks, etc.
The Scrum Team remains accountable.
Review of work becomes more critical than ever.
Ethical, legal, and privacy issues deserve a place in your Definition of Done.

## Slide 39
Turning Prompts into Scalable Team Assets?
Systemizing Prompting: Variables, Libraries, and Improvement Loops
• Treat parts of a prompt as placeholders that you dynamically fill in.
Example:
Role: You are a [role] at [company]
Context: The meeting took place on [date]
Language: [English/Dutch]
Tone: [Formal/Friendly]
• This makes prompts reusable; just inject the correct variables for each case.

## Slide 40
Key Takeaways
As a Scrum Team, we shape how AI is used through clear agreements, shared responsibility, and the example we set. Transparency and trust come first.
Use AI to support, not dictate. Let AI suggest improvements, but always validate and fit them to your team’s unique context.
AI can strengthen the clarity, purpose, and structure of Scrum events.
AI requires an evolved Definition of Done; if AI changes how you work, your Definition of Done needs to reflect it.
Effective AI use cases emerge through experimentation.
Using AI in Scrum Events can set a good example and provide an introduction for discussing AI and ethics.

## Slide 41
Your Organization & AI
Your Organization & AI

## Slide 42
2025 WEF The Future of Jobs Report
New Roles for AI
AI is not just about building models anymore; it’s about governance, ethics, and business alignment.
Notice the must-have roles in orange: they highlight that success in AI now depends as much on leadership and responsibility as on technology itself.

## Slide 43
New Roles for AI
AI roles:
• Model manager
• Analytics engineer
• AI architect
• AI risk and governance specialist
• AI product manager
• UX designer
• AI developer
Emerging AI roles:
• Model validator
• Knowledge engineer
• Decision engineer
Must-have AI roles:
• ML engineer
• Data engineer
• Prompt engineer
• Head of AI
• D&A and AI translator
• Data scientist
• AI ethicist

## Slide 44
Class Project – Rose and the Organization
Rose sees AI rapidly changing how people work in her organization.
Is it just tools that are evolving, or will roles and accountabilities shift too?
As a Scrum Master, Rose feels responsible to explore what this means for herself and others in the organization.

## Slide 45
Exercise 15 – Exploring Impact on Roles
Write down:
• Things AI can do and humans cannot.
• Things humans can do and AI cannot.
Consider both sides:
What AI can and humans cannot
What humans can and AI cannot

## Slide 46
Exercise 16a – Exploring Impact: The Scrum Master
• Where does AI enhance the Scrum Master?
• What human traits become more important?
• What new responsibilities emerge because AI exists?
• What shifts in behavior, skills, or mindset will be required?

## Slide 47
Exercise 16b – Exploring Impact: The Product Owner
• Where does AI enhance the Product Owner?
• What human traits become more important?
• What new responsibilities emerge because AI exists?
• What shifts in behavior, skills, or mindset will be required?

## Slide 48
Exercise 16c – Exploring Impact: The Developers
• Where does AI enhance the Developers?
• What human traits become more important?
• What new responsibilities emerge because AI exists?
• What shifts in behavior, skills, or mindset will be required?

## Slide 49
Class Project – Changing Roles & Responsibilities: The Fractured Future
Rose notices a quiet shift in her organization. Without much conversation, a few roles have been phased out, replaced by AI tools.
At the same time, some teams are rapidly embracing AI to boost their output. Others are unsure, hesitant, or overwhelmed. The gap between early adopters and everyone else keeps growing.
Now Rose wonders: What’s her role in guiding people through this? How do we move forward together when the pace of change divides us?
How do we lead through AI transitions that benefit some but displace others?

## Slide 50
Key Takeaways
• AI enhances not just tools, but also roles and collaboration.
• AI is an opportunity for everyone to strengthen their role, not simply to be replaced.
• Scrum Masters play an important role in the adoption of AI and safeguard inclusion and safety.
• Responsible AI adoption depends on shared trust, clear agreements, and collective ownership.
• AI requires a balance between efficiency and human values.

## Slide 51
AI Ethical Aspects
AI Ethical Aspects

## Slide 52
Exercise – AI Ethics: Algorithmic Bias
Biased AI algorithms may lead to discrimination of minority groups.
• In 2018, Amazon shut down its AI recruiting tool after using it for one year. Developers at Amazon stated that about 60% of the candidates the AI tool chose were male, which was due to patterns in data on Amazon’s historical recruitments.
• In February 2024, Google apologized for inaccuracies in Gemini’s image generation. Gemini refused to generate images of white people and purposefully altered history to emphasize racial and gender diversity. When prompted to produce an image of a Pope or a Viking, the character might be a Black woman; to produce an image of a Nazi soldier, the character might be an Asian woman or a Native American man.
• The Dutch childcare benefits scandal occurred when tax authorities used an algorithm to flag potential fraud based on factors such as dual nationality and low income. Approximately 26,000 families were wrongly accused of fraud.
Can AI systems be more objective than humans?

## Slide 53
Exercise – AI Ethics: Hallucinations
AI Gone Wrong: Fake Books & Fabricated Court Cases
In 2025, the Chicago Sun-Times and Philadelphia Inquirer published a syndicated summer reading list filled with AI-invented book titles and nonexistent authors.
In 2023, attorney Steven Schwartz used ChatGPT to find legal precedents. In his submission to the court, he referenced six fictitious court cases. The judge fined him $5,000, citing bogus citations and quotes.
When AI makes a mistake, does the blame lie more with the human who used it or with the tool itself?

## Slide 54
Exercise – AI Ethics: Chatbots
McDonald’s: After working with IBM for three years to implement AI to take drive-thru orders, McDonald’s called the whole thing off in June 2024. The reason? A slew of social media videos showing confused and frustrated customers trying to get the AI to understand their orders. The restaurant had piloted the AI at more than 100 U.S. drive-thrus. Though they stopped the experiment, the company indicated it still saw a future in a voice-ordering solution.
New York City: In March 2024, The Markup reported that Microsoft-powered chatbot MyCity was giving entrepreneurs incorrect information that would lead them to break the law. MyCity falsely claimed that business owners could take a cut of workers’ tips, fire workers who complain of sexual harassment, serve food that had been nibbled by rodents, and that landlords could discriminate based on source of income.
Would you rather risk AI getting things wrong or fall behind in innovation?

## Slide 55
Exercise – AI Ethics: AI Destroys Data Then Lies About It
Cybernews reported that an AI coding assistant called Replit went rogue and wiped out a production database.
In July 2025, Jason Lemkin, founder of SaaStr, warned that Replit modified the company’s production code despite instructions not to do so. The AI deleted the production database during a code freeze and concealed the results of unit tests.
Which is the bigger risk: AI in critical systems can make mistakes, or that we trust it too much?

## Slide 56
Key Takeaways
• Scrum Teams ensure AI decisions remain explainable and transparent.
• Ethics should always be part of team conversations.
• Always critically assess AI output: check, verify, and discuss the output.
• AI should never make decisions without human oversight and explanation.
• Ethics is an ongoing conversation, not a one-time check.